## Slide 1: EWS Update
Underground Storage Tanks and Solid Waste Disposal Control Board
May 15, 2018

## Slide 2: Aerial View of the Site
Borrow Area
APWC
IWC
IWC Leachate Sump
IWC Leachate Storage
Pre-treatment Plant
APWC Leachate
And Gas Sheds
Storm Water
Pond

## Slide 3: Management of Leachate (IWC)

## Slide 4: Management of Leachate (IWC)

## Slide 5: Management of Leachate (IWC)

## Slide 6: Management of Leachate (Deposits)

## Slide 7: Management of Leachate (Deposits)

## Slide 8: Temporary Closure of IWC
Existing IWC Slopes
April, 2017

## Slide 9: On Site Soil Borrow Area

## Slide 10: On Site Soil Borrow Area

## Slide 11: On Site Soil Borrow Area

## Slide 12: On Site Soil Borrow Area

## Slide 13: Temporary Closure of IWC

## Slide 14: Temporary Closure of IWC

## Slide 15: Temporary Closure of IWC

## Slide 16: Temporary Closure of IWC

## Slide 17: Temporary Closure of IWC

## Slide 18: Temporary Closure of IWC

## Slide 19: Most Recent Activities
Continued to ship Aluminum Processing Waste Cell leachate off-site for disposal
Industrial Waste Cell leachate continued to be treated and stored
Performed routine daily gas system and cover operation and maintenance activities
Performed daily ammonia monitoring

## Slide 20: Most Recent Activities
Closure Construction Activities Performed:
  Began Clearing and Grubbing Borrow Area
  Began Placement of Structural Fill Wedge in Northeast Corner of Aluminum Processing Waste Cell
  A Limited Shipment of LLDPE Geomembrane Arrived on Site (To Be Used to Extend Geomembrane Over Fill Wedge)
  Dewatering Pumps Set Up in Preparation of Pond Modification Work
  Weekly Construction Meeting Held

## Slide 21: Contact
Email: Nickolaus.Lytle@tn.gov
Phone: 615-532-8004
Fax: 615-532-0938
Mail: Division of Solid Waste Management William R. Snodgrass Tennessee Tower 312 Rosa L. Parks Avenue, 14th Floor Nashville, TN 37243