Designer Letter of Interest

Project Title: Henderson Readiness Center Drainage Repairs

Facility Name: Henderson Readiness Center

Project Location: Henderson, Chester County, Tennessee

Agency: Department of Military

Letter of interest is to be limited to a total of four pages. Requested resumes and Instruction Guide Sheet can be in addition to the four pages. Submitted information shall address all items below, including completion of Instruction Guide Sheet. Submittal shall be provided as a single .pdf file and must be received by midnight CST/CDT.

By submission of this Letter of Interest, each Designer and each person signing on behalf of any Designer certifies, and in the case of a joint Letter of Interest each party thereto certifies as to its own organization, under penalty of perjury, that to the best of its knowledge and belief that each Designer is not on the list created pursuant to TCA §12-12-106.

- Firm: (Only list information for the office that will do the work)

Name:

Address:

Phone:

Website:

- Past Project Experience

  - Provide a list of all State of Tennessee projects on which your firm has served as the prime designer within the past three years. The list should contain the project title and SBC Number. If you have not served as the prime designer on a State of Tennessee project, indicate such and provide a brief narrative as to your firm’s history and experience in general terms. If you have participated as an on-call consultant for the State, list that project only once; do not list individual Task Authorizations.

  - Identify up to five projects of similar scope and magnitude on which your firm has served as the prime designer. For each project, provide the scope of work and project cost.

- Project Team

  - Define the role and qualifications of each design team member proposed and list their home office location.

  - If applicable, provide a list of the anticipated consultants to be used on this project and describe your firm’s experience with each of those consultants.

  - Define the role and qualifications of each proposed consultant team member and list their home office location.

  - Provide, as an attachment, the resumes of key design and consultant team members.

- Current Project Approach

  - Describe the firm’s anticipated design approach based on this project’s specific scope, magnitude, and location.

  - If not otherwise covered under D.1. above, address any anticipated special design or submission requirements for this project.

INSTRUCTION GUIDE SHEET		SBC-6 (Designer Agreement)	     Page 1

| Development Manager: | Isham, Kimberly | Date: |  |
| --- | --- | --- | --- |
| State Agency: | Department of Military |
| Designer(s): (Legal Entity Name) |  |
| Designer’s Legal Entity: (as required to draft an agreement) | Individual |
|  | Limited Liability Company (indicate type below) |
|  | Member Managed Director Managed Manager Managed Board Managed |
|  | Corporation (indicate type below) |
|  | For Profit Non-Profit |
|  | Sole Proprietorship | Joint Venture |
|  | Partnership | Limited Partnership |
| Secretary of State Control No.: |  | Edison Identification No.: (if known) |  |
| Address: |  |
| City, State Zip: |  |
| Phone: |  | Email: |  |
| Contact Person: |  |
| Project Title: | Henderson Readiness Center Drainage Repairs |
| Facility Name: | Henderson Readiness Center |
| Project Location: | Henderson, Chester County |
| SBC Project No.: |  |
| 1.1.1 | Description (Scope of Work): |
|  | Repair site drainage and all required related work. |
| 1.3 | Principal(s) and License(s): |  |
| 1.4 | Designer’s Consultants – Basic Services (at least one Consultant MUST be listed below) |
| 1.4.1 | Consultants | Firm | Principal | TN License No. |
|  | Architectural: |  |  |  |
|  | Structural: |  |  |  |
|  | Mechanical: |  |  |  |
|  | Electrical: |  |  |  |
|  | Civil: |  |  |  |
|  | Landscape: |  |  |  |
|  | Other: |  |  |  |
| 1.5 | Estimated Design and Construction Time |
|  | Phase 1 – Program Verification: | 10 | Calendar Days |
|  | Phase 2 – Schematic Design: | 20 | Calendar Days |
|  | Phase 3 – Design Development: | 30 | Calendar Days |
|  | Phase 4 – Construction Document: | 60 | Calendar Days |
|  | Phase 6 – Construction: | 180 | Calendar Days |
|  | Phase 7 – Close-Out Phase: | 90 | Calendar Days |
| 2.1 | Maximum Allowable Construction Cost (MACC): |  |
| 2.2 | Designer Compensation |
|  | Lump Sum Amount: | $80,301.00 |
|  | Direct Expense: | THIS SECTION IS NOT APPLICABLE FOR THIS PROJECT |
| 3.1.4 | Professional Liability Insurance |
|  | Each Occurrence: | $1,000,000.00 |  |
|  | Annual Aggregate: | $1,000,000.00 |  |