## Slide 1: CNW055 Shelby County Mandatory Pre-bid Meeting
March 8, 2022
Jamie Fitzpatrick

## Slide 2: Presentation Order: Proposed Construction Mainline Pavement Section Construction Sequence

## Slide 3: Proposed Construction

## Slide 4: W. McLemore Avenue to Wisconsin Avenue

## Slide 5: Wisconsin Avenue to South of Crump Boulevard

## Slide 6: Crump/Roundabout

## Slide 7: Mainline Pavement Section – Alternate AA1

## Slide 8: Mainline Pavement Section – Alternate AA2

## Slide 9: Mainline Temp. Pavement Section – Alternate AA1

## Slide 10: Mainline Temp. Pavement Section – Alternate AA2

## Slide 11: Traffic Control/ Maintenance Of Traffic

## Slide 12: Construction Sequence – existing interchange

## Slide 13: Construction Sequence Stage 1A

## Slide 14: Construction Sequence Stage 1A

## Slide 15: Construction Sequence Stage 1B

## Slide 16: Construction Sequence Stage 1B

## Slide 17: Construction Sequence Alternate Route

## Slide 18: Construction Sequence Alternate Route

## Slide 19: Construction Sequence Alternate Route

## Slide 20: Construction Sequence Local Street Detours
Riverside Drive to
South Parkway

## Slide 21: Construction Sequence Local Street Detours

## Slide 22: Construction Sequence Local Street Detours
S. Third Street to South Parkway

## Slide 23: Construction Sequence Local Street Detours
McLemore Ave. to
S. Third Street

## Slide 24: Construction Sequence Local Street Detours
Riverside Boulevard to South Parkway

## Slide 25: Construction Sequence Local Street Detours
Presidents Island Detour:
Riverside Boulevard to
Trigg Avenue
to
Jack Carley Causeway

## Slide 26: Construction Sequence Local Street Detours
Crump Blvd.
to
Metal Museum

## Slide 27: Construction Sequence Stage 2

## Slide 28: Construction Sequence Stage 2

## Slide 29: Construction Sequence Stage 2

## Slide 30: Construction Sequence Stage 2 Crossover B

## Slide 31: Construction Sequence Stage 3

## Slide 32: Construction Sequence Stage 3

## Slide 33: Construction Sequence Stage 3

## Slide 34: Construction Sequence Stage 3

## Slide 35: Construction Sequence Stage 3

## Slide 36: Construction Sequence Stage 3 two-way loop

## Slide 37: Construction Sequence Stage 4A

## Slide 38: Construction Sequence Stage 4A

## Slide 39: Construction Sequence Stage 4A

## Slide 40: Construction Sequence Stage 4B

## Slide 41: Construction Sequence Stage 4B

## Slide 42: Construction Sequence Stage 4C

## Slide 43: Construction Sequence Stage 4C

## Slide 44: Construction Sequence Stage 4C Crossover C Mod
Memphis-Arkansas Bridge
“TWO-WEEK SHUTDOWN”

## Slide 45: Construction Sequence Stage 4C Detour

## Slide 46: Construction Sequence Stage 5

## Slide 47: Construction Sequence Stage 5

## Slide 48: Construction Sequence Stage 6

## Slide 49: Construction Sequence Stage 6

## Slide 50: Construction Sequence Completed project

## Slide 51: Project Overview
Letting Date: March 25, 2022 (A+B bidding)
Interchange Modification on I-55 at Crump Boulevard (PIN 101742.00) and the repair of the bridge on I-55 over the Mississippi River (PIN 120685.00)
ADT: 49,310
Designer: Parsons Transportation Group (101742.00)
Garver, LLC (120685.00)

## Slide 52: A+B Bidding; No Excuse Bonus/Disincentive
Calendar Day (B) is $30,000.00
Minimum: 935 calendar days
Maximum: 1,665 calendar days
Bonus of $30,000/Day for maximum of 100 days that project is finished before the completion date accepted by TDOT
Disincentive of $30,000/Day for each day after the completion date accepted by TDOT
No Excuse Bonus waived if the Contractor on any Subcontractors or Suppliers experience a fatality arising from the performance of work on the project

## Slide 53: No Excuse Bonus
Project must be completed in substantial conformity with the plans, including punch list, ITS Burn-In and corrective action items.
No Excuse Bonus Completion Date will not be extended except for catastrophic events as described in SP108B

## Slide 54: Project Restrictions
Temporary lane closures only allowed nightly from 8:00 P.M. to 6:00 A.M. $2,500 per hour (or portion thereof) per lane for impeding traffic outside these limits
Noise Wall 1 and Noise Wall 2 south of Sta 119+00 must occur in Traffic Control Stage 1A (sheet T3 of plans)
No pile driving shall occur until these noise walls are complete

## Slide 55: Project Restrictions
Maximum of eight (8) weekend closures, 8:00 P.M. Friday to 6:00 A.M. Monday, allowed for work that cannot be performed while maintaining traffic through the worksite
Maximum of two (2) two-weeks closures will be allowed for work that cannot be performed while maintaining traffic through worksite (Bridge Deck overlay over river and bridge over Metal Museum and to remove asphalt pavement and install concrete pavement)
Time frame is part of NEPA document, so it must be adhered to

## Slide 56: Project Commitments
2 access points will be maintained to the French Fort neighborhood during construction
No partial opening of the roundabout
Maintain BNSF access to RR bridges during construction phases 5 & 6
Property owner of tract 22 given two weeks notice prior to starting construction along frontage of Wisconsin Ave & Arkansas St. so fence can be moved outside of easement and one week notice at end of construction to move fence back. Contact Mark Cooper (901) 775-5007

## Slide 57: Project Commitments
Complete Noise Wall Construction during Phase 1
Pile driving operations are prohibited at night (108B)
Pile driving equipment shall be surrounded with noise shrouds
Cannot start work on Crump Blvd. east of roundabout until RR agreement is signed

## Slide 58: Project Commitments
Temporary Construction Easement from E.H. Crump Park
  Short-term staging of construction equipment limited to two-week increments
  Short-term parking of construction equipment and vehicles limited to two-week increments
  Equipment fluids/Petroleum products or hazardous waste not allowed to be stored in limits of temporary easement
  Storage and/or deposit of construction/demolition debris not allowed within limits of temporary easement
  Mowing and Maintenance of temporary easement within E.H. Crump Park will comply with interstate mowing and maintenance standards

## Slide 59: Project Commitments
Noise Barriers
  Community side form liners shall be Random Cut Stone #1106 by Custom Rock, with color Federal Spec. No. 36373
  Panels shall include 12-inch-wide smooth band across top of each panel on both sides
  Posts shall be cut flush with the panel tops

## Slide 60: Project Commitments
Asbestos Abatement
  Wisconsin Avenue over I-55 (Br. No. 79100550093) – Deck drains, beam pipe wrap, and one bent
  Beams should be removed intact
  Abatement accomplished per SP202ACM

## Slide 61: Retaining Walls
Retaining Wall 1A (Alt’s AB1 & AB1)
AB1- Cantilever Wall bearing on piles
AB2- Soldier Pile
Retaining Wall 1B – Soldier
R-1C – CIP Cantilever or MSE
R-2 – CIP Cantilever or MSE
R-3 – CIP Cantilever or MSE
Retaining Wall 4 – Cantilever Wall bearing on piles
R-5 – CIP Cantilever or MSE
Retaining Wall 6 – Soldier Pile
R-7 – MSE
R-10 – CIP Cantilever or MSE
Retaining Wall 11– Cantilever Wall bearing on piles
R-12 – CIP Cantilever or MSE
R-13 – CIP Cantilever or MSE
Retaining Wall 14 – Soldier Pile

## Slide 62: All Subcontractors & DBE’s
All Subcontractors must be prequalified in Tennessee
DBE subcontractors should be TNUCP prequalified so we can count toward the overall goal here in TN.

## Slide 63: ROW Availability
Special Note in 105C(R)

## Slide 64: Contract Special Provisions
102AP – Arkansas Prequalification and Licensing Requirements
105C(R) – RR Special Provision
SP108B
202ACM – Removal of ACM
204DC – Drilled Caissons
205A – Embankment (Compacted in Place)
407IC – Intelligent Compaction (HMA)
602 – Steel Structure Inspection
604HD – Bridge Deck repair using Hydrodemolition
624 – Retaining walls
714M – Roadway and Structure Lighting
716CPM – Contrast Pavement Marking
718NB – Sound Absorbing Noise Barrier
725 – ITS Technical Provision
Arkansas Federal Wage Rates as well as Tennessee Federal and State Wage Rates

## Slide 65: Questions
Please submit RFIs by email to Jamie.Fitzpatrick@tn.gov.
Please submit with subject line as, “CNW055 Shelby RFI”
RFIs will be accepted up until Friday, March 18, at 4:00 p.m. CDT.
Responses will be posted on TDOT Construction website as informational addendums.